Slide 1 — Title

Modernizing Enterprise BI: From On-Premises to Microsoft Fabric
Business Case for Migrating SQL Server, SSIS & Power BI to a Unified Fabric Platform
Prepared by: [Your Name], Data Architecture | [Date]

Slide 2 — Executive Summary

- Current BI stack (SQL Server + SSIS + Power BI, on-prem) is reaching capacity, cost, and agility limits

- Data sourced from IFS, Oracle, Excel, and SharePoint is integrated manually/semi-manually, creating delays and risk

- Recommendation: migrate to Microsoft Fabric — a unified SaaS analytics platform (OneLake, Data Factory, Lakehouse/Warehouse, Power BI native)

- Key expected outcomes: lower 3-year TCO, reduced infrastructure/maintenance burden, faster time-to-insight, reduced technical debt, improved governance and scalability

Slide 3 — Current State Architecture

- Sources: IFS (ERP), Oracle DB, Excel files, SharePoint document libraries

- Integration: SSIS packages (scheduled on-prem SQL Server Agent jobs)

- Storage/Compute: SQL Server on-prem (physical/VM), data warehouse schemas

- Presentation: Power BI (on-prem gateway required for refreshes)

- Infrastructure: Owned/leased servers, SAN storage, backup/DR infrastructure, patching and licensing managed in-house

Slide 4 — Current State Pain Points & Technical Debt

- Legacy SSIS packages: brittle, poorly documented, tied to specific server configs

- Manual/ad hoc ingestion of Excel and SharePoint files — no version control, high error risk

- On-prem gateway dependency for Power BI refresh — single point of failure

- Hardware refresh cycles (3–5 yrs) driving recurring capex

- Scaling requires manual provisioning — slow response to peak loads (month-end, year-end)

- Siloed security/governance across SQL Server, file shares, and Power BI workspaces

- Growing backlog of ETL fixes and workarounds — increasing maintenance-to-innovation ratio

Slide 5 — Why Microsoft Fabric

- Unified SaaS platform: Data Factory, Lakehouse, Data Warehouse, Real-Time Intelligence, and Power BI on one architecture

- OneLake: single, open (Delta/Parquet) storage layer — eliminates data duplication across tools

- Native Power BI integration via DirectLake — near real-time reporting without import/refresh cycles

- Elastic, consumption/capacity-based compute — scale up for peak loads, scale down after

- Built-in governance (Purview integration), unified security model

- Copilot/AI capabilities embedded across the platform

Slide 6 — Capability Mapping (Current → Fabric)

| Current Component | Fabric Equivalent |
| --- | --- |
| SQL Server on-prem DB/DW | Fabric Warehouse / Lakehouse (OneLake) |
| SSIS packages | Data Factory Pipelines / Dataflows Gen2 |
| On-prem Power BI + gateway | Power BI (Fabric-native, DirectLake, no gateway for cloud sources) |
| SQL Server Agent scheduling | Fabric pipeline triggers/orchestration |
| On-prem SAN/backup infra | OneLake storage + built-in redundancy |

Slide 7 — Source System Integration Strategy

- IFS (ERP): Connect via Data Factory using ODBC/REST connectors or IFS Connect APIs into Lakehouse

- Oracle Database: Native Oracle connector in Data Factory (incremental/CDC-based extraction)

- Excel files: Dataflows Gen2 with scheduled refresh from OneDrive/SharePoint locations (governed, no manual copy/paste)

- SharePoint files: Native SharePoint connector — automated ingestion with lineage tracking in Purview

- Net effect: a single, auditable ingestion layer instead of four disconnected processes

Slide 8 — Pros of Migration

- Single unified platform — reduces tool sprawl and integration complexity

- Elastic compute — pay for capacity used, scale for peaks without new hardware

- DirectLake mode reduces refresh latency and Power BI dataset duplication

- Reduced infrastructure management (patching, backups, DR handled by Microsoft)

- Built-in AI/Copilot for report authoring, data prep, and code generation

- Improved governance and lineage via Purview integration

- Faster onboarding of new data sources (low-code Data Factory pipelines)

- Better alignment with Microsoft 365/SharePoint ecosystem already in use

Slide 9 — Cons / Risks

- Upfront migration effort: re-engineering SSIS packages and DW schemas is non-trivial

- Capacity-based pricing model requires careful sizing and cost governance (risk of throttling or overspend)

- Learning curve for the data team (new tools: Data Factory, Lakehouse, OneLake concepts)

- Dependency on Microsoft's roadmap/SLA — increased cloud vendor reliance

- Data egress and network bandwidth considerations for large historical loads

- Interim "hybrid" period running both platforms in parallel adds temporary cost/complexity

- Oracle and IFS connector performance needs validation before committing to cutover

Slide 10 — Cost Comparison: On-Prem TCO vs Fabric (3-Year, Illustrative)

| Cost Category | On-Prem (3-yr) | Fabric (3-yr) |
| --- | --- | --- |
| Infrastructure (servers/SAN/DR) | High (capex + refresh cycle) | None (SaaS) |
| Licensing (SQL Server, SSIS, gateway) | Recurring, per-core | Consolidated capacity-based (F-SKU) |
| Maintenance & patching (FTE time) | High | Low (managed service) |
| Power BI Premium/gateway infra | Separate cost | Included in Fabric capacity |
| Estimated Total | Baseline | 20–35% lower (typical range) |

Note: actual figures should be calculated from your current licensing, hardware depreciation, and headcount allocation — this is a template for populating with real numbers.

Slide 11 — Operational Efficiency Gains

- Elimination of manual Excel/SharePoint consolidation — estimated hours/week saved for BI team

- Centralized monitoring and alerting across all pipelines (single pane of glass)

- Faster deployment of new reports/datasets (low-code pipelines vs custom SSIS development)

- Self-service enablement for business users via Lakehouse + Power BI

- Reduced incident/ticket volume tied to gateway failures and refresh errors

- Standardized CI/CD for pipelines and datasets (Fabric deployment pipelines)

Slide 12 — Financial Benefits & ROI

- Capex-to-opex shift: eliminates hardware refresh cycles and reduces upfront investment

- Avoided costs: SQL Server core licensing, SSIS server maintenance, SAN/backup infrastructure renewal

- Estimated payback period: typically 12–24 months depending on current infra age and licensing renewal timing

- Productivity gains: reallocation of DBA/ETL developer time from maintenance to value-add analytics

- Reduced risk cost: fewer manual-process errors feeding into IFS/Oracle-sourced financial and operational reporting

Slide 13 — Technical Debt Reduction

| Before | After (Fabric) |
| --- | --- |
| Undocumented, brittle SSIS packages | Low-code, version-controlled Data Factory pipelines |
| Manual Excel/SharePoint file handling | Governed, automated Dataflows Gen2 ingestion |
| Fragmented security across tools | Unified security & governance (OneLake + Purview) |
| Multiple copies of data (ETL → DW → Power BI import) | Single source of truth via OneLake + DirectLake |
| Ad hoc scaling and performance tuning | Elastic, managed compute capacity |

Slide 14 — Migration Roadmap (Phased Approach)

- Assess & Plan (4–6 wks): Inventory SSIS packages, SQL Server objects, Power BI reports; source system connector validation (IFS, Oracle)

- Pilot (6–8 wks): Migrate one business domain end-to-end; validate performance, cost, and connector reliability

- Core Migration (3–6 months): Rebuild ETL as Data Factory pipelines/Dataflows Gen2; migrate warehouse to Fabric Lakehouse/Warehouse

- Power BI Cutover (parallel): Convert import models to DirectLake; retire on-prem gateway dependency

- Decommission & Optimize (1–2 months): Decommission on-prem infrastructure; tune capacity (F-SKU) sizing; establish governance/CoE

Slide 15 — Recommendation & Next Steps

- Recommendation: Proceed with a phased Fabric migration, starting with a scoped pilot to validate cost and connector assumptions (especially IFS and Oracle)

- Ask: Approval for pilot budget and a cross-functional team (Data Architecture, IFS/ERP admin, Oracle DBA, BI developers)

- Next steps: Finalize current-state cost baseline → size Fabric capacity (F-SKU) → run pilot → present pilot results and refined business case for full rollout